**Instructions for submitting checklist**:

Project manager (individual responsible for the execution and completion of ITS Project, i.e. FDOT PM or local agency PM depending on project ownership) must submit completed form electronically as follows:

|  |  |  |
| --- | --- | --- |
| **To Whom** | **By When** | **Under What Conditions** |
| * FHWA Florida Division ITS Engineer | * Prior to authorization of federal funds, and * Within 90 calendar days prior to FDOT final acceptance (complete checklist) | * Project under full FHWA oversight |
| * FDOT District TSM&O Program Engineer * FDOT State Traffic Engineering and Operations Office, TSM&O Division * TSM&O Program State ITS Software Engineer ([sysandarch@dot.state.fl.us](mailto:sysandarch@dot.state.fl.us)) | * Prior to authorization of federal funds, and * Within 30 calendar days following FDOT final acceptance (complete checklist) | * Federally funded project * State funded project if required by the FDOT District TSM&O Program Engineer |
| * FDOT District Local Programs Administrator | * Prior to authorization of federal funds, and * Prior to FDOT final acceptance (complete checklist) | * Local agency project under FDOT delegated oversight |

**SECTION 1 – Project Information**

**1.1 Financial Project ID (If Available):**

**1.2 Agency:**

**1.3 Agency contact’s name, phone and e-mail:**

|  |
| --- |
|  |

**1.4 Project title, description, and location:**

|  |
| --- |
|  |

**1.5 Nature of work (Check all that apply):**

Software development  ITS implementation  Traditional construction with ITS

Operations  Maintenance (Equipment replacement)  Other

If Other, explain:

|  |
| --- |
|  |

**1.6 Questions:**

*Instructions for answering questions: If you are unsure about a question, be conservative. If all “Yes” are selected, that is a preliminary indication of a low-risk project. If there is even one “No” selected,” the project is high-risk. Use Table 1: Risk Assessment for Intelligent Transportation System (ITS) Projects within the procedure for additional details regarding each question.*

|  |  |  |
| --- | --- | --- |
|  | Yes | No |
| 1. Will the project depend on only your agency to implement and operate or is there an existing multi-agency agreement in place? |  |  |
| 1. Will the project use only software proven elsewhere, with no new software writing or no software at all? |  |  |
| 1. Will the project use only hardware and communications proven elsewhere or no hardware at all? |  |  |
| 1. Will the project use only existing interfaces (no new interfaces to other systems)? |  |  |
| 1. Will the project use only existing system requirements that are defined in writing (can reuse requirements from other projects)? |  |  |
| 1. Will the project use only existing operating procedures that are defined in writing? |  |  |
| 1. Will the project use only technologies with service life longer than 2-4 years? |  |  |

**SECTION 2 – Regulatory Compliance Information**

*Answering regulatory compliance items: Ensure each item is fully addressed and documented before project completion as these items are required in 23 CFR 940.11.* *If the preliminary indication shows a low-risk project and you are able to address all seven items in section 2 completely and with certainty, then self-certify the project as low-risk. You may reference existing documents if they are being reused for this project. Otherwise, the project must be classified as high-risk and the System Engineering Project Checklist (Topic Number 750-040-06) and supporting documents required by section 2.2 of the System Engineering and ITS Architecture Procedure (Topic Number 750-040-003) must be completed. If you feel this is not justified, you may request a review of this information by FHWA. Information for items 2.1, 2.2 and 2.7 is required upon first submittal. If any of the other items below cannot be fully addressed now, but will be answered during the project implementation, please indicate the step at which the items will be answered and resubmit in accordance with instructions for submitting checklist, once all items are fully answered.*

**2.1 Identification of portions of the Regional ITS Architecture (RITSA) being implemented (23 CFR 940.11 (c)(1)):**

*Instructions: Locate RITSA. In the RITSA, the project might be identified specifically by name and agency, or by a more generic description (e.g. “Arterial Traffic Management”). For high-risk projects, indicate where the architecture information can be found in the Concept of Operations. If listed in the RITSA, document which inventory elements, service packages, subsystems, and/or information flows are being completed in this project, either below or in an attached document. If there is no information in your RITSA, arrange with your District TSM&O Program Engineer to provide this information when your project is designed; the Central Office TSM&O Program will use it in the next update of the RITSA.*

|  |
| --- |
|  |

**2.2 Identification of participating agencies roles and responsibilities (23 CR 940.11 (c)(2)):**

*Instructions: Can you identify all stakeholders that must participate in the implementation phase of this project? What are their roles/responsibilities? Have they committed to the responsibilities? Some of this information might appear in your RITSA (e.g., “Operational Concepts” or other sections). If this will be defined in a later phase of the project (e.g., Concept of Operations), the RITSA may be a good source to start definition.*

|  |
| --- |
|  |

**2.3 Procedures and resources necessary for operations and management of the system (23 CFR 940.11 (c)(7)):**

*Instructions: Can you identify all stakeholders that must participate in operations, management, and maintenance of the system throughout its life cycle? What are the roles, responsibilities, and resources required from each stakeholder? Examples include: money, special equipment, staff time, special expertise, provision of data, and many more. You should also consider hardware, software, and communications issues.*

|  |
| --- |
|  |

**2.4 Requirements definitions (23 CFR 940.11 (c)(3)):**

*Instructions: Are the system requirements (functional and performance) already well-defined in writing? If yes, indicate where they can be found (e.g., Std. Specs). If they will be defined in a later phase of the project, the applicable high-level functional requirements in the RITSA may be a good starting point for writing them. The focus is on “what” functions must be performed – not on “how” the technology will be used to perform them.*

|  |
| --- |
|  |

**2.5 Identification of applicable ITS standards and testing procedures (23 CFR 940.11 (c)(6)):**

*Instructions: Do you know yet if any ITS Communications Standards are applicable to this project? If they are applicable, will you use them? Some of this information might appear in your RITSA. If your RITSA identifies specific Architecture Flows, ITS Standards to consider should also be identified within it.*

|  |
| --- |
|  |

**2.6 Analysis of alternative system configurations and technology options to meet requirements (23 CFR 940.11 (c)(4)):**

*Instructions: Have you considered alternative designs yet? This could include system configurations; different organizational roles; and alternative hardware, software, or communications technology. If you cannot yet make a choice of available alternatives, this analysis will occur in a later phase of the project (High-Level Design).*

|  |
| --- |
|  |

**2.7 Procurement options (23 CFR 940.11 (c)(5)):**

*Instructions: Have you considered different procurement options for each of the project phases (design, implementation, operation, and management)? These options could include: off-the-shelf vs. custom, lease vs. buy, fixed-price vs. cost-reimbursable, etc. Procurement options must consider the level of staff technical expertise, existing agency procurement practices, who will be the project manager, and whether you need a systems engineer and/or system integrator.*

|  |
| --- |
|  |

**Comments or additional information (if needed):**

|  |
| --- |
|  |

**List of attachments:**

|  |
| --- |
|  |

[Source: Caltrans Local Assistance Procedures Manual, Chapter 7, Systems Engineering Review Form] <http://www.dot.ca.gov/hq/LocalPrograms/lam/lapm.htm>